

NEPA Process/Requirements

Agenda

Agenda

|  |  |  |  |
| --- | --- | --- | --- |
| **Date:** | May 21, 2020 | **Location:** | Call In: 1-510-338-9438; Access code: 625 931 038  WebEx Link included in Outlook Invitation |
| **Time:** | 10:00 AM to 11:00 AM | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Leader:** | Sites Integration/ICF | | **Recorder:** | Sites Integration | | | |
| **Purpose:** Assuming Federal Investment - Discuss Logistics of Preparing a Joint CEQA/NEPA Document | | | | | | | |
| **Attendees:** | | | | | | | |
| Monique Briard, ICF  Ryan Davis, Reclamation  Linda Fisher, Sites Integration | | Russ Grimes, Reclamation  Erin Heydinger, Sites Integration  Nate Martin, Reclamation  Ray Sahlberg, Reclamation | | | Laurie Warner Herson, Sites Integration  Nicole Williams, ICF  Natalie Wolder, Reclamation | | |
| **Agenda:** | | | | | |  |  |
| **Discussion Topic** | | | | | | **Topic Leader** | **Time Allotted** |
| 1. Introductions – Roll Call/Purpose of Meeting | | | | | | Laurie | 5 min |
| 1. Prior Action Items    1. Authority to more fully describe federal role.    2. Authority Team will prepare a matrix to identify: the differences between the 2017 EIR/EIS, what will be proposed in the revised EIR/EIS, what is proposed in Reclamation’s feasibility report, and what will be proposed in the Authority’s feasibility report; and, the potential differences in the analysis/results between the 2017 EIR/EIS and the Revised EIR/EIS.    3. Authority to consider inclusion of an alternative in the EIR/EIS that is in Reclamation’s feasibility report once we have a draft of the revised feasibility report. | | | | | | Laurie | 10 |
| 1. Status of Reclamation Feasibility Report | | | | | | Ryan | 10 |
| 1. Assume Federal Investment, Need for EIS    1. Joint Document - Recirculated Revised Draft EIR/EIS    2. Document Format       1. Secretarial Order and page / time limits       2. Scope of NEPA document       3. 508 compliance    3. Reclamation review cycles (e.g., number/duration) for a Revised Draft EIS | | | | | | Nicole/  Russ | 30 min |
| 1. Next Steps    1. Confirm Points of Contact for Technical Questions    2. Biweekly or Monthly Meetings? | | | | | | All | 5 min |