*Safety, Trust & Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.*

|  |
| --- |
| **Meeting Participants:** |
| **Date:** | December 1, 2020 | **Location:** | [Join Microsoft Teams Meeting](https://teams.microsoft.com/l/meetup-join/19%3Ameeting_OWJlYmJiY2MtMzI1YS00MjhiLTk3OWEtZDZkNDliNzZlYzhl%40thread.v2/0?context=%7b%22Tid%22%3a%220693b5ba-4b18-4d7b-9341-f32f400a5494%22%2c%22Oid%22%3a%22ff3e6185-8b81-4446-b49c-e24ecc4db0aa%22%7d) |
| **Start Time:** | 3:00 p.m. | **Finish Time:** | 4:00 p.m. |
| **Purpose:** Coordination on near-term priorities. This is a standing bi-weekly meeting. |

|  |
| --- |
| **Meeting Participants:** |
| Jerry Brown, SitesRichard Welsh, BureauDon Bader, BureauNatalie Wolder, BureauMark Morberg, Bureau | Ali Forsythe, SitesHenry Luu, SitesRyan Davis, BureauJohn Spranza, SitesSusanne Manugian, Bureau  | Erin Heydinger, SitesLaurie Warner Herson, SitesSandra Williams, Bureau Gregory Mongano, Bureau | Michael Mosley, BureauDarryl Good, BureauDaniel Deeds, BureauMelissa Dekar, Bureau |
| **Discussion Topic** | **Topic Leader** | **Time Allotted** |
| 1. Introductions
 | All |  |
| 1. Follow-up on action items from last meeting
	1. Henry to gather team and resolve permitting impacts of new ingress/egress for geotech work at Holthouse property
	2. Suzanne to follow-up with Reclamation staff to respond to rationale for diversion criteria and report out to John/Laurie
	3. Michael to respond to Sites team – does an alt 3 of Reclamation as a 25% investor address concerns?
	4. Ryan to share OMB materials re: FFR if allowable
	5. Laurie to provide Ryan tracking table for EIR/EIS review docs
	6. Melissa/Ryan/Laurie to decide on communication approach with cooperating agencies through EIR/EIS internal review period.
	7. Stacey/Richard to discuss schedule issues with delay to initiating consultation.  Sites team thought this had been previously rectified to avoid delays.
 |  | 5 min |
| 1. FY19/20 WIIN Appropriations
	1. Geotech Exploration – field work schedule, ESA coordination, land access, any new issues
	2. Revised overall schedule
 |  | 15 min |
| 1. Future Appropriations
	1. Sites team preliminary 2030 Master Project Schedule
	2. FY21 - $4M, when can this be added to the FAA?
	3. FY22 - $15M, FY23 - $22M, etc
 |  | 5 min |
| 1. Feasibility Report
	1. Where is it now? Do we still expect to have secretarial determination by end of month?
	2. Coordinating key messages
 |  | 10 min |
| 1. EIS Coordination
	1. Upcoming Document Review
	2. Issues with delaying the initiation of consultation
 |  | 10 min |
| 1. Reclamation’s Decision on Investment
	1. Technical Discussions Kicked-off
	2. Next Meeting Dec 15, 9am-11am
 |  | 10 min |
| 1. Review of Action Items
 |  | 5 min |
| 1. Next Steps
 |  | 5 min |