*Safety, Trust & Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.*

|  |
| --- |
| **Meeting Participants:** |
| **Date:** | December 15, 2020 | **Location:** | [Join Microsoft Teams Meeting](https://teams.microsoft.com/l/meetup-join/19%3Ameeting_OWJlYmJiY2MtMzI1YS00MjhiLTk3OWEtZDZkNDliNzZlYzhl%40thread.v2/0?context=%7b%22Tid%22%3a%220693b5ba-4b18-4d7b-9341-f32f400a5494%22%2c%22Oid%22%3a%22ff3e6185-8b81-4446-b49c-e24ecc4db0aa%22%7d) |
| **Start Time:** | 3:00 p.m. | **Finish Time:** | 4:00 p.m. |
| **Purpose:** Coordination on near-term priorities. This is a standing bi-weekly meeting. |

|  |
| --- |
| **Meeting Participants:** |
| Jerry Brown, SitesRichard Welsh, BureauDon Bader, BureauNatalie Wolder, BureauMark Morberg, Bureau | Ali Forsythe, SitesHenry Luu, SitesRyan Davis, BureauJohn Spranza, Sites | Erin Heydinger, SitesLaurie Warner Herson, SitesSandra Williams, Bureau Gregory Mongano, Bureau | Michael Mosley, BureauDarryl Good, BureauMelissa Dekar, Bureau Susanne Manugian, Bureau  |
| **Discussion Topic** | **Topic Leader** | **Time Allotted** |
| 1. Introductions
 | All |  |
| 1. Follow-up on action items from last meeting
	1. Meet to answer Reclamation Staff question on diversion criteria Melissa, Josh, Ryan
	2. Michael/Richard to let Jerry know Reclamation’s view on Alt 3 – 25% cost share (done)
	3. Michael to let Jerry know if any new information required as a result of review of the 2030 master project schedule
	4. Regarding EIS Coordination and initiating consultation, Reclamation to evaluate actions and roles for Reclamation
 |  | 5 min |
| 1. FY19/20 WIIN Appropriations
	1. Geotech Exploration – field work schedule, ESA coordination, land access, any new issues
	2. Revised overall schedule
	3. 1st payment in the mail – THANK YOU!
 |  | 15 min |
| 1. Future Appropriations
	1. FY20 - $4M, FY21 - $9.7M
	2. Extend or New MOU, timing
 |  | 5 min |
| 1. Feasibility Report
	1. Running out of time!
	2. State’s Prop 1 Feasibility - Status Update
 |  | 10 min |
| 1. EIS Coordination
	1. Document Review underway
	2. Timing for project description
 |  | 10 min |
| 1. Reclamation’s Decision on Investment
	1. Results of this morning’s meeting
	2. Status of review of all the WIIN authorized project?
 |  | 10 min |
| 1. Review of Action Items
 |  | 5 min |
| 1. Next Steps
 |  | 5 min |