*Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.*

*Our Commitment – To live up to these values in everything we do*

|  |
| --- |
| **Meeting Participants:** |
| **Date:** | December 14, 2021 | **Location:** | [Join Microsoft Teams Meeting](https://teams.microsoft.com/l/meetup-join/19%3Ameeting_OWJlYmJiY2MtMzI1YS00MjhiLTk3OWEtZDZkNDliNzZlYzhl%40thread.v2/0?context=%7b%22Tid%22%3a%220693b5ba-4b18-4d7b-9341-f32f400a5494%22%2c%22Oid%22%3a%22ff3e6185-8b81-4446-b49c-e24ecc4db0aa%22%7d) |
| **Start Time:** | 3:00 p.m. | **Finish Time:** | 4:00 p.m. |
| **Purpose:** Coordination on near-term priorities. This is a standing bi-weekly meeting. |

|  |
| --- |
| **Meeting Participants:** |
| Jerry Brown, SitesAli Forsythe, SitesRichard Welsh, BureauDon Bader, BureauNatalie Taylor, BureauMark Morberg, Bureau | Henry Luu, SitesVanessa King, BureauJobaid Kabir, BureauGregory Mongano, Bureau Darryl Good, BureauLevi Johnson, Bureau | Erin Heydinger, SitesLaurie Warner Herson, SitesStacey Leigh, BureauMark Carper, BureauShane Hunt, BureauLuke Davis, Bureau | John Spranza, SitesMichael Mosley, BureauMelissa Dekar, Bureau Susanne Manugian, Bureau Austin Olah, Bureau |
| **Discussion Topic** | **Topic Leader** | **Time**  |
| 1. Introductions
 | All |  |
| 1. Follow-up on action items from last meeting:
	1. Erin/Henry to provide updated year-by-year federal funding estimates through construction.
	2. Michael to report on any changes to FAA process for latest $80M appropriation.
	3. Natalie to report out on what she found regarding contracting authority within Reclamation for an Operations Agreement
 |  | 5 min |
| 1. WIIN Appropriations:
	1. FAA Status – Does the $80M need to be contracted by end of Sept?
	2. EPA WIFIA Status

 |  | 5 min |
| 1. Planning and Permitting
	1. EIR/EIS Coordination:
		1. EIR/EIS Public Meetings
		2. FOR et al Request for time extension
		3. FOR et al CWC uncertainty comments
		4. Ca Native Plant Society Dec 13 comment letter
	2. Permitting
		1. Biological Assessment Update
		2. Section 106 Update
	3. CDFW ITP
		1. Permitting Discussions Update – diversion criteria and next steps
		2. Schedule for Submitting Applications (construction/operations).
 |  | 20 min |
| 1. Determining Federal Participation
	1. Supplemental Modeling and Operations Coordination
		1. Optimizing anadromous fish benefits
	2. CVPIA Actions and O&M Cost (raised by Vince at prior meeting)
	3. Path Forward with an Operations Agreement
	4. OMB Addendum Timing and Content Relative to development of Operations Agreement
 |  | 20 min |
| 1. Other Coordination:
2. Water Rights
3. Technical Discussions – no comments received on current updated term sheet, working to compile comments on water rights annex
4. Joint Project Management Plan
 |  | 10 min |
| 1. Review of Action Items
 |  | As time allows |