NEPA Coordination Meeting - Agenda



**Affordable Water, Sustainably Managed**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Our Core Values – Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility and Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity Our Commitment – To live up to these values in everything we do | | | | | | | |
| Meeting Information: | | | | | | | |
| Date: | May 12, 2023 | | Location: | Teams | | | |
| **Start Time:** | 8:30 a.m. | | Finish Time: | 9:30 a.m. | | | |
| Purpose: | Standing Coordination Meeting for Final EIR/EIS Preparation/Process | | | | | | |
| Meeting Participants: | | | | | | | |
| David Brick, Reclamation  Ariel Cohen, HDR | | Melissa Dekar, Reclamation  Ali Forsythe, Sites Authority | | | Melissa Harris, ICF  Allison Jacobson, Reclamation  Laurie Warner Herson, Integration | | |
| Agenda: | | | | | | | |
| Discussion Topic | | | | | | Topic Leader | Time Allotted |
| * 1. Schedule      1. AB52 and tribal coordination      2. WQ – ongoing efforts to bolster      3. August 2023 completion of Final EIR/EIS | | | | | | Laurie | 15 min |
| * 1. PAM/CAR – Any update?      1. Shane to reach out to Stephanie to get additional info (prioritization, timeline..) | | | | | | Melissa/David | 10 min |
| * 1. Final EIR/EIS status      1. 508 compliance update         1. Melissa H to share approach with HDR tech editor         2. Melissa D to review 2017 RTCs before ADA early next week      2. FPPA – Appendix 15A         1. Alt 2 not same level of analysis per NRCS – ok? | | | | | | Melissa H | 15 min |
| * 1. Next Steps      1. Anticipated schedule for SES and Solicitor submittal | | | | | | Melissa H | 10 min |
| * 1. Action Items | | | | | | All | 5 min |