EIR/EIS Weekly Coordination



**Affordable Water, Sustainably Managed**

Meeting Agenda

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Our Core Values – Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility and Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity Our Commitment – To live up to these values in everything we do | | | | | | | |
| Meeting Information: | | | | | | | |
| Date: | August 30, 2023 | | Location: | Teams | | | |
| **Start Time:** | 10:00 a.m. | | Finish Time: | 11:00 a.m. | | | |
| Purpose: | Standing Coordination Meeting for Final EIR/EIS Preparation/Process | | | | | | |
| Meeting Participants: | | | | | | | |
| ~~David Brick, Reclamation~~  Monique Briard, ICF  Ariel Cohen, HDR | | Melissa Dekar, Reclamation  ~~Ali Forsythe, Sites Authority~~  Melissa Harris, ICF | | | ~~Allison Jacobson, Reclamation~~  Laurie Warner Herson, Integration  Victoria Lake, Reclamation | | |
| Agenda: | | | | | | | |
| Discussion Topic | | | | | | Topic Leader | Time Allotted |
| * 1. Authority Update      1. Continuing to pursue SB 149 | | | | | | Laurie/Ali | 10 min |
| * 1. EIR/EIS Coordination      1. Updates on EIR/EIS Status         1. Melissa H to upload today: Ch 28 and revise ES Table         2. Remaining changes         3. Schedule updates            + Upload still planned for Wednesday 9/6            + Publish document 10/6      2. MMRP schedule and place holder         1. Revised MMRP by end of September | | | | | | Melissa H | 30 min |
| * 1. CAR Update | | | | | | Melissa D/David | 10 min |
| * 1. Action Items | | | | | | All | 10 min |