

CDFW - Sites 60 day Evaluation

Meeting No. 8 (extended): Meeting Agenda

and Action Items

Sites Reservoir Project

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Date:** | *July 16, 2019* | | **Location:** | *HDR Office: 2379 Gateway Oaks Drive, Suite 200 Fleming Conference Room, or Skype with conference call 1-866-583-7984,,1977661* | | |
| **Time:** | 8:00 am – 12:00 pm | | | | | |
| **Purpose:** Continue 60 day evaluation of Operational Scenarios. | | | | | | |
| **Invitees:** | | | | | | |
| Rob Thomson, Sites Authority  Kevin Spesert, Sites Authority  Ali Forsythe, Sites Authority  Duane Linander, CDFW  Kristal Davis Fadtke, CDFW  Ian Boyd, CDFW | | | Ken Kundargi- CDFW  Johnathan Williams, CDFW  Lenny Grimaldo, ICF  Marin Greenwood, ICF  Jim Lecky, ICF  Mike Dietl, Reclamation | | | Felipe La Luz – CDFW  Chris Fitzer, ESA Associates  Rob Tull, Jacobs  Reed Thayer, Jacobs  Chad Whittington, Jacobs  John Spranza, HDR  Jelica Arsenijevic, HDR |

| **Action Item** | | **Owner** | **Deadline** | **Notes** |
| --- | --- | --- | --- | --- |
| 1 | Schedule presentation on CalSim and DSM2 and how Delta is performing. | CH2 | TBD | Pending |
| 2 | Identify Region 2 concerns | CDFW | 7/10/2019 | Pending |
| 3 | Sutter Bypass Analysis | Authority/CH | 7/10/2019 | TBD |
| 4 | Initiate discussions with CDFW, River Partners and other NGO’s to talk about possible effects of projects. | Authority | After July | Ongoing task item |
| 5 | Provide carcass/redd reports to ICF | Duane/Lenny | 7/10/2019 | Complete |
| 6 | Potential Sturgeon analysis | Jacobs/ICF | TBD | At RBDD and GCID |
| 7 | Send out Presentation | HDR | 7/14/19 | Complete |
| 8 |  |  |  |  |
| 9 |  |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Agenda:** |  |  |
| **Discussion Topic** | **Topic Leader** | **Est Time** |
| 1. Roll Call    1. Opeing statements | Ali Forsythe  Kristal Davis Fadtke | 5 min |
| 1. Review of Action Items from Previous Meeting | Ali Forsythe | 15 min |
| 1. Nearfield Effects and Farfield Flow Survival | Marin Greenwood | 60 min |
| 1. Functional Flows and Operational Parameters | Chris Fitzer | 60 min |
| 1. Discuss CDFW-provided Operational Scenarios | Tull/Leaf | 60 min |
| 1. Next steps for 60 day schedule | Group discussion | 10 min |
|  |  |  |