**Sites CDFW Approach Strategy Session Notes – April 22, 2020**

**Action Items**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Item #** | **Action Item** | **Person Responsible** | **Due Date** | **Status** | **Notes** |
|  | Upper Sacramento River | | | | |
| 1 | What are the diversion criteria for Hamilton City and Red Bluff pre-ROC on LTO?   * What are the criteria applicable to Sites? | Lecky | 5/15/20 |  |  |
|  | What are Shasta operations under ROC on LTO?   * Temp, refuge… * How would that/those effect Sites diversion ability | Tull | 5/15/20 |  |  |
| 2 | Did ROC on LTO change diversion requirements or CVP operation criteria at Red Bluff and Hamilton City?-   * If so how and what are the changes? * If not what are the current requirements? | Lecky | 5/15/20 |  |  |
| 3 | Does the proposed VA criteria/actions above the Feather River confluence affect the current Hamilton City and Red Bluff criteria? | Tull | 5/15/20 |  |  |
| 4 | How would adoption of the VA actions affect Sites currently proposed scenarios? | Tull/Lecky | 5/15/20 |  |  |
|  | What are existing criteria for Wilkins and how would varying flows and flow timing by sites effect that?   * 8k all time * 8k April May/5k all other | Lecky | 5/15/20 |  |  |
| 5 | How would Sutter Bypass be addressed?   * Volume * Timing * Duration * Different notching scenarios * What are the notching goals? * What are the functions that are being protected and proposed to be added? | Tull | 5/15/20 |  |  |
|  | How would other Sutter projects like Tisdale be addressed?   * Volume * Timing * Duration * Different notching scenarios   What are the notching goals? | Fitzer | 5/15/20 |  |  |
|  | Fremont Weir | | | | |
| 5 | What is the established purpose and goals for the project? | Fitzer/Lecky | 5/15/20 |  |  |
| 6 | Would Sites prevent the project from meeting the purpose and goal of the Fremont Weir project? | Fitzer | 5/15/20 |  |  |
| 7 | Would Sites change the purpose and goal of the Fremont Weir project?   * If so how would we effect it * What would be the effect of that change   + Volume   + Timing   + Duration   + Fish growth and/or outmigration   + Wetted acres | Fitzer/Tull | 5/15/20 |  | Look at WISP appeal |
| 8 | What are the existing BiOP and ITP conditions for the weir?   * How do we effect those? | Lecky | 5/15/20 |  |  |
|  | Delta | | | | |
| 8 | How does the ITP NDOI effect the current Sites criteria? | Tull | 5/15/20 |  |  |
| 9 | What is in the ITP for Freeport and NDOI?   * Are we different from that? * How we are different than those components as described in the ITP?   Using all existing criteria, how would Sites effect potential projects that are in the pipeline such as DC?   * Freeport flow changes * Water or diversion capacity changes from planned or existing projects. | Lecky/Tull | 5/15/20 |  |  |
|  |  |  |  |  |  |