**Sites CDFW Approach Strategy Session Notes – April 22, 2020**

**Action Items**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Item #** | **Action Item** | **Person Responsible** | **Due Date** | **Status** | **Notes**  |
|  | Upper Sacramento River |
| 1 | What are the diversion criteria for Hamilton City and Red Bluff pre-ROC on LTO?* What are the criteria applicable to Sites?
 | Lecky | 5/15/20  |  |  |
|  | What are Shasta operations under ROC on LTO?* Temp, refuge…
* How would that/those effect Sites diversion ability
 | Tull | 5/15/20 |  |  |
| 2 | Did ROC on LTO change diversion requirements or CVP operation criteria at Red Bluff and Hamilton City?-* If so how and what are the changes?
* If not what are the current requirements?
 | Lecky  | 5/15/20 |  |  |
| 3 | Does the proposed VA criteria/actions above the Feather River confluence affect the current Hamilton City and Red Bluff criteria? | Tull | 5/15/20 |  |  |
| 4 | How would adoption of the VA actions affect Sites currently proposed scenarios? | Tull/Lecky | 5/15/20 |  |  |
|  | What are existing criteria for Wilkins and how would varying flows and flow timing by sites effect that?* 8k all time
* 8k April May/5k all other
 | Lecky  | 5/15/20 |  |  |
| 5 | How would Sutter Bypass be addressed?* Volume
* Timing
* Duration
* Different notching scenarios
* What are the notching goals?
* What are the functions that are being protected and proposed to be added?
 | Tull  | 5/15/20 |  |  |
|  | How would other Sutter projects like Tisdale be addressed?* Volume
* Timing
* Duration
* Different notching scenarios

What are the notching goals? | Fitzer | 5/15/20 |  |  |
|  | Fremont Weir |
| 5 | What is the established purpose and goals for the project? | Fitzer/Lecky | 5/15/20 |  |  |
| 6 | Would Sites prevent the project from meeting the purpose and goal of the Fremont Weir project? | Fitzer | 5/15/20 |  |  |
| 7 | Would Sites change the purpose and goal of the Fremont Weir project? * If so how would we effect it
* What would be the effect of that change
	+ Volume
	+ Timing
	+ Duration
	+ Fish growth and/or outmigration
	+ Wetted acres
 | Fitzer/Tull  | 5/15/20 |  | Look at WISP appeal  |
| 8 | What are the existing BiOP and ITP conditions for the weir? * How do we effect those?
 | Lecky  | 5/15/20 |  |  |
|  | Delta  |
| 8 | How does the ITP NDOI effect the current Sites criteria? | Tull  | 5/15/20 |  |  |
| 9 | What is in the ITP for Freeport and NDOI?* Are we different from that?
* How we are different than those components as described in the ITP?

Using all existing criteria, how would Sites effect potential projects that are in the pipeline such as DC? * Freeport flow changes
* Water or diversion capacity changes from planned or existing projects.
 | Lecky/Tull | 5/15/20 |  |  |
|  |  |  |  |  |  |