

CDFW Terrestrial- Sites Meeting #2 Agenda

|  |  |  |  |
| --- | --- | --- | --- |
| **Date:** | *November 17, 2020* | **Location:** | [Join Microsoft Teams Meeting](https://teams.microsoft.com/l/meetup-join/19%3ameeting_YjIyNTFhMGMtNTM4MS00ZGE4LTllYTctZTgwNDhhZjAyODRl%40thread.v2/0?context=%7b%22Tid%22%3a%22cf90b97b-be46-4a00-9700-81ce4ff1b7f6%22%2c%22Oid%22%3a%22e71d783b-a054-4a41-a066-526eebb2c787%22%7d)  [+1 213-493-7443](tel:+1%20213-493-7443,,921135958# )   United States, Los Angeles (Toll)  Conference ID: 921 135 958# |
| **Time:** | 2:00 pm – 3:00 pm | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Purpose:** To resume discussions on CDFW coordination with Sites 2081 and CEQA processes. | | | | | |
| **Attendees:** | | | | | |
| Juan Torres, CDFW  Ian Boyd, CDFW  Ian Caine, HDR | | Zachary Kearns, CDFW  Ali Forsythe, Sites Authority  Jennifer Haire, ICF | | John Spranza, HDR  Monique Briard, ICF  Ellen Berryman, ICF | |
| **Agenda:** | | |  | |  |
| **Action Item** | | | **Status** | |  |
| ICF will look into refining bumblebee models. | | | | | Ongoing |
| Ellen will re-distribute the GGS write-up for CDFW to do a final review and make sure they’re comfortable with the approach before ICF completes the model write-ups for the remainder of the species. CDFW will provide feedback soon after receiving. | | | | | Model distributed, feedback received from CDFW |
| Monique will look into CEQA issue on timing for resolving one vs two ITPs. That is, does the EIR need to specify one vs two? | | | | | In progress |
| John will confirm if the Revised EIR/Supplemental EIS schedule includes a review period for CDFW prior to public release in July 2021. | | | | | In progress |
| Ellen will set up meeting for three to four weeks from now, to (1) initiate discussions related to the EIR; and (2) discuss models. | | | | | Done |
| Other topics for future meetings include potential flow effects on bank swallow and cuckoo, and the 2081 approach (providing flexibility and one vs two ITPs). | | | | | Dates TBD |
| **Discussion Topic** | | | **Topic Leader** | | **Time** |
| 1. Introductions/Safety/ Admin | | | John Spranza | | 5 minutes |
| 1. 2081 vs. CEQA Schedule | | | Monique Briard | | 10 minutes |
| 1. Giant garter snake model | | | Ellen Berryman | | 15 minutes |
| 1. CDFW coordination through CEQA process | | | Monique/John | | 10 minutes |
|  |
| 1. Topics for future discussion with CDFW | | | All | | 15 minutes |
| 1. Next steps | | | Ellen Berryman | | 5 minutes |