

CDFW Terrestrial- Sites Meeting #2 Agenda

|  |  |  |  |
| --- | --- | --- | --- |
| **Date:** | *November 17, 2020* | **Location:** | [Join Microsoft Teams Meeting](https://teams.microsoft.com/l/meetup-join/19%3Ameeting_YjIyNTFhMGMtNTM4MS00ZGE4LTllYTctZTgwNDhhZjAyODRl%40thread.v2/0?context=%7b%22Tid%22%3a%22cf90b97b-be46-4a00-9700-81ce4ff1b7f6%22%2c%22Oid%22%3a%22e71d783b-a054-4a41-a066-526eebb2c787%22%7d) +1 213-493-7443   United States, Los Angeles (Toll) Conference ID: 921 135 958#  |
| **Time:** | 2:00 pm – 3:00 pm  |

|  |
| --- |
| **Purpose:** To resume discussions on CDFW coordination with Sites 2081 and CEQA processes.  |
| **Attendees:** |
| Juan Torres, CDFW Ian Boyd, CDFW Ian Caine, HDR | Zachary Kearns, CDFWAli Forsythe, Sites AuthorityJennifer Haire, ICF | John Spranza, HDRMonique Briard, ICFEllen Berryman, ICF |
| **Agenda:** |  |  |
| **Action Item** | **Status** |  |
| ICF will look into refining bumblebee models. | Ongoing |
| Ellen will re-distribute the GGS write-up for CDFW to do a final review and make sure they’re comfortable with the approach before ICF completes the model write-ups for the remainder of the species. CDFW will provide feedback soon after receiving. | Model distributed, feedback received from CDFW |
| Monique will look into CEQA issue on timing for resolving one vs two ITPs. That is, does the EIR need to specify one vs two?  | In progress |
| John will confirm if the Revised EIR/Supplemental EIS schedule includes a review period for CDFW prior to public release in July 2021. | In progress |
| Ellen will set up meeting for three to four weeks from now, to (1) initiate discussions related to the EIR; and (2) discuss models. | Done |
| Other topics for future meetings include potential flow effects on bank swallow and cuckoo, and the 2081 approach (providing flexibility and one vs two ITPs). | Dates TBD |
| **Discussion Topic** | **Topic Leader** | **Time** |
| 1. Introductions/Safety/ Admin
 | John Spranza | 5 minutes |
| 1. 2081 vs. CEQA Schedule
 | Monique Briard | 10 minutes |
| 1. Giant garter snake model
 | Ellen Berryman | 15 minutes |
| 1. CDFW coordination through CEQA process
 | Monique/John | 10 minutes |
|  |
| 1. Topics for future discussion with CDFW
 | All | 15 minutes |
| 1. Next steps
 | Ellen Berryman | 5 minutes |